# Backend Architecture — Proposal

Status: design doc, not yet implemented Author: system architecture for Saadaa Creative Testing Dashboard Last updated: 2026-07-20

## 1. Why we're redesigning

The current backend is a collection of ~40 standalone Python scripts that each own a slice of the pipeline (primary_sync.py, fetch_google_ads_daily.py, refresh_ae_table.py, rebuild_attribution_orders.py, …) plus heavy SQL logic baked into Postgres stored procedures (rebuild_new_incr_table, refresh_summary_table, …). This got us here but has structural problems:

| Problem | Impact |
| --- | --- |
| Business logic lives in SQL stored procs | Hard to test, hard to version, hard to code-review |
| Scripts are triggered manually or via ad-hoc cron | Silent failures, no retry semantics, no observability |
| Fetch + parse + match + upsert are all in one file | A bug in matching can leave the DB half-fetched |
| Frontend queries the prod DB directly via Supabase REST | Read-model coupling — any table shape change breaks the UI |
| No clear separation between raw, cleaned, aggregated data | Reprocessing means re-fetching from Meta (slow, rate-limited) |
| No dead-letter or replay for failed jobs | Data gaps are found by users, not by the system |
| No unified environment configuration | .env copies drift between local and prod |

Goal of the redesign: move business logic into Python (pandas/numpy), keep Postgres as a dumb columnar store, orchestrate everything via Celery + Redis, expose control-plane via a Flask API, deploy as Docker containers.

## 1a. TL;DR — two structural changes

Everything below is a consequence of two decisions:

1. Parallelise the ingestion. Today the nightly refresh runs Meta → Google → Shopify → Instagram sequentially — each source blocks the next, and any failure halts the chain. In the new design each source is an independent Celery task that fans out in parallel. If one source rate-limits or errors, the others still complete. Full refresh drops from ~60 min to ~20 min end-to-end.

BEFORE (sequential)                  AFTER (parallel)
─────────────────────                ─────────────────
Meta       ██████████                Meta       ██████████
Google       ▒▒▒▒▒▒▒▒▒               Google     ██████████
Shopify        ▓▓▓▓▓▓                Shopify    ██████████
Instagram        ░░░░░               Instagram  ██████████

Total ~60 min                        Total ~20 min

2. Split the schema into Bronze / Silver / Gold. Raw API dumps, cleaned/joined tables, and aggregated read-models each live in their own layer. Reprocessing a bug fix means re-running Silver+Gold against the existing Bronze — no re-fetching from Meta, no rate-limit exposure. The frontend only ever reads Gold, so table shape changes in Bronze/Silver don't ripple.

The rest of this doc details how these two changes are wired.

## 2. Medallion Architecture in 60 seconds

Databricks' Medallion Architecture organizes data into three progressively-refined layers:

┌─────────┐        ┌─────────┐        ┌─────────┐
  │ BRONZE  │  ───▶  │ SILVER  │  ───▶  │  GOLD   │
  └─────────┘        └─────────┘        └─────────┘
   raw dump           cleaned            aggregated
   from source        + validated        + business-ready
                      + deduplicated     + read-optimized

Bronze — raw, immutable, append-only. What the API gave us, with a fetched_at timestamp. Never mutated. Reprocessable.

Silver — cleaned, deduplicated, validated. Foreign keys resolved. Business logic applied (attribution matching, tier classification, etc.).

Gold — aggregated read-models the frontend consumes. Denormalized for speed. Rebuilt from Silver on schedule.

The frontend only ever reads from Gold. Bronze is the ground truth we can always rebuild from.

## 3. Proposed Stack

Deliberately minimal — five components, all Python-native:

| Layer | Tool | Why |
| --- | --- | --- |
| API framework | Fast API | Lightweight, familiar, minimal boilerplate. Health endpoints, manual triggers, ops routes — that's all we need |
| Task queue + scheduler | Celery + Celery Beat | Battle-tested. Retries, chaining, cron, DLQ — everything for the ingestion pipeline |
| Broker | Redis | Backs Celery + doubles as a light cache; smaller ops footprint than RabbitMQ |
| DB | Supabase (Postgres) | Keep it. Same instance, same URL — Bronze/Silver/Gold live as separate schemas |
| Compute | Pandas 2.x + NumPy | Business logic moves out of SQL into testable Python. Pandas 2.x uses PyArrow — fast enough for our volumes |
| Container | Docker + docker-compose | One docker-compose up brings up api + worker + beat + redis |

## 4. Directory Structure

saadaa_backend/
├── docker-compose.yml
├── Dockerfile
├── requirements.txt              # pinned deps
├── .env.example
├── migrations/                   # hand-written CREATE / ALTER TABLE .sql files
├── src/
│   └── saadaa/
│       ├── __init__.py
│       ├── config.py             # reads .env once via os.environ
│       ├── logging.py            # stdlib JSON formatter
│       ├── db.py                 # psycopg2 connection pool + helpers
│       ├── celery_app.py         # Celery instance + beat schedule
│       │
│       ├── api/                  # Fast API application
│       │   ├── __init__.py       # app factory (create_app)
│       │   ├── routes/
│       │   │   ├── health.py     # /health — readiness/liveness
│       │   │   ├── jobs.py       # POST /jobs/refresh-meta, GET /jobs/<id>
│       │   │   └── stats.py      # ops dashboards (rows / lag / errors)
│       │   └── auth.py           # simple token guard for admin endpoints
│       │
│       ├── bronze/               # LAYER 1 — raw fetchers
│       │   ├── meta/
│       │   │   ├── client.py     # thin Meta Graph API wrapper
│       │   │   ├── insights.py   # fetch /insights per account
│       │   │   ├── ads.py        # fetch /ads (metadata)
│       │   │   ├── archived.py   # ARCHIVED status filter
│       │   │   └── link_asset.py # link_url_asset breakdown
│       │   ├── google_ads/
│       │   │   ├── client.py
│       │   │   ├── daily.py
│       │   │   └── campaigns.py
│       │   ├── shopify/
│       │   │   ├── client.py
│       │   │   ├── orders.py
│       │   │   ├── customers.py
│       │   │   └── inventory.py
│       │   └── instagram/
│       │       ├── client.py
│       │       └── media.py
│       │
│       ├── silver/               # LAYER 2 — clean, dedupe, join, validate
│       │   ├── meta_ads.py       # merge insights + metadata → clean per-ad table
│       │   ├── attribution/      # your existing engine, refactored
│       │   │   ├── universe.py   # load_ad_universe()
│       │   │   ├── matcher.py    # attribute_order() — Step 1..5, G1..G4
│       │   │   ├── tokens.py     # norm_name, _sep_key, subset+ratio logic
│       │   │   └── engine.py     # top-level orchestrator
│       │   ├── ae_categories.py  # F1/F2/F3/F4 + 6-category assignment
│       │   └── incremental_reach.py
│       │
│       ├── gold/                 # LAYER 3 — read-models for dashboard
│       │   ├── ae_table.py       # ae_table_view rebuilder in pandas
│       │   ├── summary_table.py
│       │   ├── new_incr.py       # 3 levels: ad / adset / campaign
│       │   └── channel_kpis.py   # last-click UTM analysis view
│       │
│       ├── tasks/                # Celery task registry
│       │   ├── bronze_tasks.py   # @celery_app.task fetch_meta_insights()
│       │   ├── silver_tasks.py
│       │   ├── gold_tasks.py
│       │   └── chains.py         # pipeline_daily = bronze → silver → gold
│       │
│       └── utils/
│           ├── retry.py          # exponential backoff decorator
│           ├── secrets.py        # scrub tokens from logs
│           └── time.py           # tz helpers
│
└── tests/
    ├── unit/
    │   ├── silver/test_attribution.py
    │   └── silver/test_tokens.py
    ├── integration/
    └── fixtures/

Naming convention for Postgres tables (mirrors Medallion layers):

bronze_meta_insights                — one row per fetched API page
bronze_meta_ads_raw                 — raw /ads endpoint dumps
bronze_google_ads_raw
bronze_shopify_orders

silver_meta_ad_daily                — cleaned, one row per (ad, date)
silver_meta_ad_metadata             — one row per ad, latest
silver_google_ad_daily
silver_shopify_attribution          — attribution engine output
silver_ad_categorization            — F1/F2/F3/F4 flags + category

gold_ae_table                       — what the dashboard's Ads Analyse reads
gold_summary_table
gold_new_incr_ad
gold_new_incr_adset
gold_new_incr_camp
gold_last_click_utm

Existing tables (primary_table, backfill_table, ae_table_view, shopify_ad_attribution, new_incr_table, etc.) get wrapped as views during migration so the frontend keeps working — details in Section 8.

## 5. Data Flow

Each external source is an independent Celery task. Celery Beat fires all four in parallel at the top of the cadence window — Meta, Google, Shopify, and Instagram write to Bronze concurrently, no source blocks another. Silver + Gold jobs downstream trigger via a Celery chord — they wait for all four bronze fetches to settle, then process what's ready:

external APIs — fetched in parallel
       ┌────────────┬────────────┬────────────┬────────────┐
       │    Meta    │   Google   │  Shopify   │ Instagram  │
       │  Celery T  │  Celery T  │  Celery T  │  Celery T  │
       └─────┬──────┴─────┬──────┴─────┬──────┴─────┬──────┘
             │            │            │            │       ← run concurrently
             ▼            ▼            ▼            ▼         (Celery Beat fires
       ┌───────────────────────────────────────────────┐      all 4 at t=0)
       │   BRONZE  (bronze_* schema)                   │
       │   raw JSON dump + fetched_at + source_id      │
       │   append-only  ·  immutable  ·  reprocessable │
       └───────────────────────┬───────────────────────┘
                               │
                               │ chord() joins on all-bronze-done
                               ▼
       ┌───────────────────────────────────────────────┐
       │   SILVER  (silver_* schema)                   │
       │   cleaned · deduped · foreign keys resolved   │
       │   attribution engine runs here                │
       │   pandas: token-subset, ratio tiebreak, F1-F4 │
       └───────────────────────┬───────────────────────┘
                               │
                               ▼
       ┌───────────────────────────────────────────────┐
       │   GOLD  (gold_* schema + compat views)        │
       │   aggregated · denormalized · read-optimized  │
       │   ONLY layer the dashboard queries            │
       └───────────────────────┬───────────────────────┘
                               │
                               ▼
                       Frontend (dashboard.js)

Cadence (independent per source — no coupling):

| Source | Bronze cadence | Notes |
| --- | --- | --- |
| Meta insights | every 60 min | 15-day window per run |
| Meta /ads endpoint | every 60 min | for status + placeholder rows |
| Meta link_url_asset | every 60 min | breakdown query, one call per account |
| Google Ads | every 4 hours | slower-changing, cheaper API |
| Shopify orders | every 15 min | freshest source for the attribution flow |
| Instagram media | every 60 min | per-account, 3 accounts in parallel |

Downstream cadence:

Silver transforms: fire immediately after each Bronze task completes (Celery chain)

Gold aggregations: every 30 min for the hot views (Ads Analyse, Last Click UTM), nightly for lifetime views

Failure isolation: if Meta rate-limits us at 03:15, the Google/Shopify/Instagram bronze tasks still complete. The Meta task retries on its own schedule (90s → 180s → 270s backoff for 400 rate limits, per the existing _get() retry logic). Silver for the failed source waits until Bronze catches up; the other three sources' Silver+Gold complete normally.

Idempotency: every task is safe to re-run. Bronze uses (source, resource_id, fetched_at) as PK. Silver upserts on natural key. Gold is truncate-and-rebuild.

## 6. Why pandas instead of SQL

Today's rebuild_new_incr_table() stored procedure is ~60 lines of PL/pgSQL with window functions doing cumulative reach + delta. Every code change needs:

Write SQL

Apply migration

Manually invoke fn

Query to verify

Roll back if wrong (Postgres transactions can help, but complex)

In pandas the same logic becomes:

def rebuild_new_incr_ad(df: pd.DataFrame) -> pd.DataFrame:
    """Ad-level cumulative + incremental reach series.
    Input:  columns = [ad_id, date, reach, spend]
    Output: adds  = [cum_reach, base_reach, incr_reach, cost_per_1k_incr]
    """
    df = df.sort_values(['ad_id', 'date']).copy()
    df['cum_reach']   = df.groupby('ad_id')['reach'].cumsum()
    df['base_reach']  = df.groupby('ad_id')['cum_reach'].shift(1).fillna(0)
    df['incr_reach']  = df['reach']                                        # by design
    df['cum_spend']   = df.groupby('ad_id')['spend'].cumsum()
    df['cost_per_1k_incr'] = np.where(
        df['reach'] > 0, (df['spend'] * 1000) / df['reach'], np.nan
    )
    return df

Advantages:

Testable — you can hand-write a 20-row DataFrame in a pytest and assert the output shape

Debuggable — attach a debugger, drop into df.head(), inspect variable

Reviewable — a Python diff reads better than a SQL migration diff

Portable — the same logic can feed a report, a webhook, or a CSV export

The tradeoff: the DataFrame has to fit in worker memory. For your data volumes (~700k rows in shopify_ad_attribution, ~400k in primary_table) this is fine — those are ~500 MB uncompressed with a 16 GB worker. If they grow 10× we revisit with polars or DuckDB.

## 7. Attribution engine refactor

Current rebuild_attribution_orders.py is ~750 lines mixing:

Shopify GraphQL fetch

Ad universe load

Token normalisation

Match cascade (Step 1..5, G1..G5)

SQL upsert

Proposed split:

src/saadaa/silver/attribution/
├── universe.py    # AdUniverse.load(): pulls silver_meta_ad_metadata + archived
│                  # returns AdUniverse dataclass with by_id / by_name / adset_ads maps
├── tokens.py      # pure functions: norm_name, sep_key, tokenize, subset_score
├── matcher.py     # AttributionMatcher(universe).attribute(order) → MatchResult
│                  # implements Step 1..5, G1..G4 cascade
├── engine.py      # runs matcher against silver_shopify_orders in batches
│                  # writes to silver_shopify_attribution
└── tests/
    ├── test_tokens.py         # subset ratios, sep normalisation
    ├── test_matcher.py        # each cascade tier
    └── fixtures/orders.json   # 50 golden orders with known matches

Every tier can be unit-tested independently. The engine becomes replayable — feed it a batch, get results, without touching the DB.

Shopify fetch splits off into bronze/shopify/orders.py — pure data ingestion. Attribution runs later, off the Bronze table.

## 8. Migration roadmap

Phase 0 — Infrastructure setup (Week 1)

Set up the shell of the new stack alongside the existing scripts. Nothing goes to production yet.

Concrete steps:

Create saadaa_backend/ at repo root; scaffold directory structure from Section 4

Write docker-compose.yml with 4 services: api, worker, beat, redis

Set up requirements.txt with pinned deps (Flask + Celery + Redis client + psycopg2 + pandas + numpy)

Write migrations/000_init.sql — copy of current Supabase schema (use pg_dump --schema-only)

Skeleton Flask app: health check + one placeholder route

Skeleton Celery: one ping task + Redis broker

Verify docker-compose up brings the whole thing up cleanly

Deliverable: curl localhost:8000/health returns 200, celery -A saadaa.celery_app inspect ping responds.

Phase 1 — Bronze layer (Weeks 2-3)

Move ingestion into typed, isolated fetchers.

Create Bronze tables (via Alembic migrations):

bronze_meta_insights  — raw JSON per API page + fetched_at

bronze_meta_ads_raw

bronze_google_ads_raw

bronze_shopify_orders_raw

bronze_instagram_media_raw

Port primary_sync.py logic into src/saadaa/bronze/meta/:

client.py handles auth + retries + rate limits

insights.py fetches, returns pandas DataFrame

Celery task fetch_meta_insights(account_id, since, until)

Port Google Ads fetch → bronze/google_ads/

Port Shopify orders fetch → bronze/shopify/

Wire Celery Beat schedules for each source

Add basic monitoring: task success/failure counts logged as structlog events

Run BOTH pipelines in parallel for a week — compare row counts

Deliverable: Bronze is fed automatically. Existing scripts still write primary_table too. No breakage.

Phase 2 — Silver layer (Weeks 4-5)

Refactor SQL stored procs into pandas transformations.

Silver tables:

silver_meta_ad_daily    (replaces primary_table's dedup logic)

silver_meta_ad_metadata (latest ad name/status per ad_id)

silver_google_ad_daily

silver_shopify_orders   (parsed Shopify GraphQL rows)

For each existing SQL stored proc, write a pandas equivalent in src/saadaa/silver/

Every transformation gets a pytest with fixtures

Wire Celery chain: on Bronze fetch success → trigger Silver transform

Compare Silver output row-by-row against the old stored proc output — must match 100%

Deliverable: Silver layer feeds itself. Old stored procs still exist but shadowed.

Phase 3 — Attribution engine (Week 6)

The high-value refactor.

Split rebuild_attribution_orders.py per Section 7

Write 50 golden test cases covering every Step 1..5 / G1..G4 path

Include this session's fixes as regression tests:

SMFLK_IFAD-vinitsikariya_16/12/25 → 120238454531840431 (token subset)

CLP-SDVPL+MU+NA+IHP+04/04/26 → 120244388089280422 (ratio tiebreak)

Engine writes to silver_shopify_attribution

Compare full DB against current shopify_ad_attribution — must match 100%

Deliverable: attribution is a pure library with a Celery entrypoint. Diff-able. Reviewable. Roll-backable.

Phase 4 — Gold layer (Weeks 7-8)

Build read-models for the frontend.

Gold tables mirror what the frontend currently queries:

gold_ae_table           → replaces ae_table_view

gold_summary_table

gold_new_incr_ad/adset/camp

gold_last_click_utm

Create Postgres VIEWS with the old table names pointing at Gold — frontend keeps working: ``sql CREATE VIEW public.ae_table_view AS SELECT * FROM public.gold_ae_table;

Once verified, deprecate the old tables

Deliverable: frontend fetches from Gold via views. No JS changes needed.

Phase 5 — Scheduling + orchestration (Week 9)

Cadence and dependencies.

Define Celery Beat schedules (declarative in celery_app.py)

Task chains ensure Bronze → Silver → Gold ordering

Failure alerts (Sentry + Slack webhook)

Retry policies per source (Meta needs long backoff on 400 rate limits)

Deliverable: system self-heals, no manual runs needed.

Phase 6 — Docker deployment (Week 10)

Ship it.

Multi-stage Dockerfile — small production image

docker-compose.prod.yml with real secrets injection

Deploy target: your choice — Railway, Fly, DigitalOcean App Platform, or a VPS with docker-compose

Add nginx in front of Flask for HTTPS + rate limiting

Health checks + restart policies

Log shipping to Grafana Loki (optional)

Deliverable: docker-compose up -d on production host. Zero-downtime updates.

Phase 7 — Deprecation (Week 11+)

Retire the old scripts.

Delete backend/*.py one-by-one as their Silver/Gold replacements prove stable

Move _probe_*.py files to scripts/one_offs/

Drop old stored procs

Update the GUIDEBOOK

## 9. Getting started — Day 1 checklist

If you want to start today, here is the minimum to have a running skeleton:

# 1. Scaffold
mkdir saadaa_backend && cd saadaa_backend

# 2. Init Python
python -m venv .venv
.venv\Scripts\activate            # Windows
pip install flask gunicorn celery[redis] psycopg2-binary \
            pandas numpy requests python-dotenv

# 3. Freeze
pip freeze > requirements.txt

# 4. Create the directory tree from Section 4
# (empty __init__.py files, one placeholder in each layer)

# 5. Minimal celery_app.py
cat > src/saadaa/celery_app.py <<'EOF'
from celery import Celery
celery_app = Celery(
    "saadaa",
    broker="redis://redis:6379/0",
    backend="redis://redis:6379/1",
)
@celery_app.task
def ping(): return "pong"
EOF

# 6. Minimal Flask app (using app factory pattern)
cat > src/saadaa/api/__init__.py <<'EOF'
from flask import Flask, jsonify

def create_app():
    app = Flask(__name__)

    @app.get("/health")
    def health():
        return jsonify(status="ok")

    return app

app = create_app()   # gunicorn entrypoint
EOF

# 7. docker-compose.yml with redis + api + worker + beat
# (see snippet below)

# 8. Bring it up
docker-compose up -d
curl http://localhost:8000/health

A minimal working docker-compose.yml:

version: "3.9"
services:
  redis:
    image: redis:7-alpine
    ports: ["6379:6379"]

  api:
    build: .
    # gunicorn (production WSGI) instead of the dev server
    command: gunicorn -b 0.0.0.0:8000 -w 4 saadaa.api:app
    ports: ["8000:8000"]
    env_file: .env
    depends_on: [redis]

  worker:
    build: .
    # -c 4 = 4 concurrent worker processes (tune per source count)
    command: celery -A saadaa.celery_app worker -l info -c 4
    env_file: .env
    depends_on: [redis]

  beat:
    build: .
    command: celery -A saadaa.celery_app beat -l info
    env_file: .env
    depends_on: [redis]

Minimal Dockerfile:

FROM python:3.12-slim
WORKDIR /app
COPY requirements.txt .
RUN pip install --no-cache-dir -r requirements.txt
COPY src/ ./src/
ENV PYTHONPATH=/app/src

## 10. Operational considerations

Secrets — keep .env out of git. Options:

Local dev: .env file, .gitignored

Prod: Docker secrets, or a secret manager (Doppler, AWS Secrets Manager, HashiCorp Vault)

Backpressure — Celery tasks have rate limits per-worker:

@celery_app.task(rate_limit="1/s")
def fetch_meta_insights(...): ...

Idempotency — tasks accept a run_id; the same run_id twice writes only once.

Observability — at minimum:

structlog for JSON logs

Sentry for exceptions

Prometheus celery-exporter for task metrics

Grafana for dashboards

Frontend cutover — the trick is: don't rename tables. Instead:

Build Gold tables under new names

Create Postgres VIEWS with the OLD names pointing at Gold

Frontend keeps working

Deprecate old physical tables once stable

Data quality checks — add a gold_checks task that runs after Gold refresh:

Row counts within tolerance of yesterday

Attribution rate > 40% (below = engine broken)

No orphaned ad_ids

Fire Slack alert on failure

## 11. Rough effort estimate

For one engineer working 4h/day:

| Phase | Duration |
| --- | --- |
| 0 · Infra setup | 1 week |
| 1 · Bronze layer | 2 weeks |
| 2 · Silver layer | 2 weeks |
| 3 · Attribution refactor | 1 week |
| 4 · Gold layer | 2 weeks |
| 5 · Scheduling | 1 week |
| 6 · Docker deployment | 1 week |
| 7 · Deprecation | ongoing |
| Total | ~10 weeks |

Can be compressed to ~5 weeks with two engineers pairing.

## 12. What NOT to change (yet)

Supabase Postgres. It's fine. Migrating to a different DB is a separate multi-week project. Keep the boring choice.

Frontend. The dashboard.js queries stay identical because we hide Gold behind views with the current table names.

Third-party APIs. Meta, Google, Shopify, IG credentials + endpoints don't change. Only how we call them does.

## 13. Open questions to resolve before Phase 0

Where do we host? — Railway (easy, expensive), Fly.io (cheap, hands-off), DigitalOcean droplet (cheap, ops overhead), or a home server?

How do we handle Supabase RLS? — Currently RLS is off; the backend should use a service-role key. Fine.

Do we mirror bronze to S3? — Long-term cold storage is cheap on S3 (~$0.023/GB/month vs Supabase's storage costs). Optional.

Do we open-source the attribution engine? — It's genuinely novel logic. Not urgent.

What's the SLA for freshness? — Meta orders in the dashboard within X minutes of the actual purchase. Sets Celery Beat cadence.

Answer these five before scaffolding starts.

## 14. Reference: session-specific fixes that must survive the refactor

These are behaviors from the current attribution engine that must be preserved as regression tests in the new engine:

Token-subset match (this session): utm_content tokens ⊆ ad_name tokens, single-hit wins. Regression test: SMFLK_IFAD-vinitsikariya_16/12/25 → 120238454531840431.

Ratio-tiebreak (this session): on multi-hit subset matches, pick winner if best-name ratio ≥ 0.6 AND margin ≥ 0.15. Regression test: CLP-SDVPL+MU+NA+IHP+04/04/26 → 120244388089280422.

G-tier prefix match (this session, committed d5d0776): G1_ad_id folds to G1, G4_campaign_only folds to G4. Frontend regression test.

link_url_asset overlay (this session): Meta's insights breakdown gives ground-truth delivered URLs for Advantage+ URL-testing ads; overrides the 6-path creative walk. Regression test: at least 262 ads in DB should carry the delivered URL not the configured one.

Archived-ads universe expansion (this session): 2,411 archived ads landed in backfill_table; 54,244 orders reattributed. The refactored engine's AdUniverse.load() must include archived ads.

Placeholder writes for non-delivering active ads (this session): fetch_all_ads(account_id) with limit=50 reliably returns all active ads across accounts; placeholder rows get written so the dashboard reconciles with Meta Ads Manager 1:1.

Meta 400 rate-limit retry (this session): too many calls to this ad-account responses back off 90s/180s/270s.

Every one of these is a golden test case for the new engine.